STATEMENT OF WORK

FleetTrack Pro

Enterprise Fleet Management & Telematics Platform

| Project Type: | SaaS Web Application |
| --- | --- |
| Industry: | Fleet Management & Telematics |
| Platform: | Web-Based (Desktop & Mobile Responsive) |
| Document Version: | 1.0 |
| Date: | January 2026 |

# Table of Contents

1.  Executive Summary	3

2.  Feature List	3

2.1  Core Fleet Management	4

2.2  ELD Compliance	4

2.3  Safety & Analytics	4

2.4  Administration	4

3.  Technology Stack	5

4.  Data Flow Diagram	6

5.  Software Architecture	7

6.  Plan of Action (Phase-wise Development)	8

7.  Required Team Setup	10

8.  Project Timeline	11

9.  API Documentation	12

10.  Database Schema	15

11.  Appendix	18

# 1. Executive Summary

FleetTrack Pro is a comprehensive, enterprise-grade fleet management and telematics SaaS platform designed to help transportation companies optimize their operations, ensure regulatory compliance, and improve safety across their entire fleet.

The platform provides real-time vehicle tracking, Electronic Logging Device (ELD) compliance management, driver performance monitoring, incident reporting, and advanced analytics - all within a secure, multi-tenant architecture that scales from small fleets to enterprise operations.

Key Business Objectives:
• Reduce operational costs through optimized routing and fuel management
• Ensure DOT/FMCSA compliance with automated ELD logging and reporting
• Improve fleet safety through real-time monitoring and incident management
• Provide actionable insights through comprehensive analytics and reporting
• Enable multi-organization support with role-based access control

Target Users:
• Fleet Managers - Oversee vehicle and driver operations
• Drivers - Log hours, view assignments, and report incidents
• Administrators - Manage organizations, users, and system settings
• Safety Officers - Monitor safety events and manage incidents

# 2. Feature List

## 2.1 Core Fleet Management

| Feature | Description | Capabilities |
| --- | --- | --- |
| Dashboard | Central command center for fleet operations | • Real-time fleet statistics • Vehicle status overview • Alert notifications • Quick action cards |
| Live Tracking | Real-time GPS tracking of all vehicles | • Interactive map view • Vehicle location markers • Telemetry data display • Geofence visualization |
| Vehicle Management | Complete vehicle lifecycle management | • Add/Edit/Delete vehicles • VIN and registration tracking • Maintenance scheduling • Status management |
| Driver Management | Driver profiles and assignment management | • Driver profiles with licenses • DOT medical certification • Vehicle assignments • Performance tracking |
| Trip Tracking | Comprehensive trip recording and analysis | • Start/End locations • Distance and duration • Fuel consumption • Speed metrics |
| Geofencing | Virtual boundary management | • Circle and polygon zones • Entry/Exit alerts • Custom alert rules • Zone visualization |

## 2.2 ELD Compliance (Electronic Logging Device)

| Feature | Description | Capabilities |
| --- | --- | --- |
| Hours of Service | DOT-compliant HOS tracking | • Off-duty logging • Sleeper berth tracking • Driving time • On-duty not driving |
| Log Certification | Daily log certification workflow | • Driver self-certification • Compliance verification • Historical log access • Audit trail |
| Violation Detection | Automatic HOS violation alerts | • Real-time monitoring • Violation notifications • Compliance reports • Remediation tracking |

## 2.3 Safety & Analytics

| Feature | Description | Capabilities |
| --- | --- | --- |
| Incident Management | Complete incident lifecycle handling | • Incident reporting • Status tracking • Resolution workflow • Video attachment |
| Safety Events | Behavioral event monitoring | • Harsh braking detection • Rapid acceleration • Speeding alerts • Distraction/Fatigue |
| Alert System | Comprehensive notification system | • Geofence alerts • Maintenance reminders • ELD violations • Safety notifications |
| Analytics Dashboard | Data-driven fleet insights | • Performance metrics • Fuel analysis • Driver rankings • Cost tracking |
| Video Management | Dashcam and incident footage | • Video uploads • Incident association • Evidence management • Playback |

## 2.4 Administration & Security

| Feature | Description | Capabilities |
| --- | --- | --- |
| Multi-Tenancy | Organization-based data isolation | • Separate organizations • Subscription tiers • Custom branding • Data isolation |
| User Management | Role-based access control | • 8 user roles • Granular permissions • User provisioning • Activity tracking |
| Authentication | Secure login system | • Email/password auth • JWT sessions • 2FA support • Session management |
| Audit Logging | Comprehensive activity tracking | • User action logs • System changes • Compliance reports • Data export |
| Settings | User preference management | • Profile settings • Notification prefs • Password management • Theme options |

# 3. Technology Stack

## 3.1 Frontend Technologies

| Technology | Version | Purpose |
| --- | --- | --- |
| Next.js | 16.0.10 | React framework with server-side rendering and API routes |
| React | 19.2.1 | Component-based UI library |
| Tailwind CSS | 4.0 | Utility-first CSS framework |
| Leaflet | 1.9.4 | Interactive mapping library |
| Recharts | 3.6.0 | Data visualization and charting |
| Zustand | 5.0.9 | Lightweight state management |
| TanStack Query | 5.90.12 | Data fetching and caching |
| Lucide React | 0.561.0 | Icon library |

## 3.2 Backend Technologies

| Technology | Version | Purpose |
| --- | --- | --- |
| Node.js | Latest LTS | JavaScript runtime environment |
| NextAuth.js | 5.0.0-beta | Authentication framework |
| Prisma | 5.22.0 | Type-safe ORM for database access |
| PostgreSQL | Latest | Primary relational database |
| Zod | 4.2.0 | Schema validation library |
| bcryptjs | 3.0.3 | Password hashing |
| jsonwebtoken | 9.0.3 | JWT token handling |
| Pino | 10.1.0 | High-performance logging |

## 3.3 DevOps & Infrastructure

| Technology | Version | Purpose |
| --- | --- | --- |
| Vercel | Latest | Serverless deployment platform |
| Sentry | 10.32.1 | Error tracking and monitoring |
| TypeScript | 5.x | Type-safe JavaScript |
| ESLint | 9.x | Code linting and standards |
| Vitest | 4.0.16 | Unit and integration testing |
| Git | Latest | Version control |

# 4. Data Flow Diagram

The following diagram illustrates how data flows through the FleetTrack Pro platform, from user interactions and IoT devices through the application layers to the database.

## 4.1 Data Flow Description

User Authentication Flow: Users submit credentials → NextAuth validates against database → Password verified with bcryptjs → JWT token created → Session established with 24-hour expiration → User redirected to dashboard

Real-Time Tracking Flow: Active vehicles queried → Location/telemetry data retrieved → Geofences fetched and parsed → Data transformed for map display → Frontend renders interactive map with markers

Incident Reporting Flow: User submits incident form → Incident record created → Alert automatically generated → Dashboard updated → Notifications dispatched

Analytics Flow: Time period specified → Multiple aggregations run in parallel → Trip stats, safety events, fuel data compiled → Driver performance calculated → Comprehensive analytics returned

# 5. Software Architecture

FleetTrack Pro follows a layered architecture pattern with clear separation of concerns. The platform is built as a Multi-Tenant SaaS application with Role-Based Access Control (RBAC).

## 5.1 Architecture Layers

Presentation Layer: React-based UI components including Dashboard, Live Tracking, Fleet Management, ELD Compliance, Analytics, and Admin Panel. Built with Next.js pages and custom UI components.

Application Layer: Next.js framework handling routing, middleware, API routes, authentication (NextAuth), and error handling with Sentry integration.

Business Logic Layer: Core services including Fleet Management, Tracking, Trip Management, ELD Service, Safety Management, Analytics, and Geofencing.

Data Access Layer: Prisma ORM providing type-safe database queries, migrations, and repository patterns for all 24 data models.

Infrastructure Layer: PostgreSQL database, Vercel serverless hosting, security middleware (rate limiting, CORS), and external integrations (IoT devices, Maps).

## 5.2 Key Architectural Patterns

• Multi-Tenancy: Organizations own all their data with complete isolation

• RBAC: 8 distinct user roles with granular permissions

• API-First: All data accessed through RESTful API endpoints

• Rate Limiting: Per-user and per-IP request throttling

• Request Correlation: UUID-based request tracing for debugging

• Structured Error Handling: Consistent error responses with logging

• Input Validation: Zod schemas validate all incoming data

• Session-Based Security: JWT tokens with configurable expiration

# 6. Plan of Action (Phase-wise Development)

The development of FleetTrack Pro is organized into six strategic phases, each building upon the previous to deliver a complete, production-ready platform.

## Phase 1: Foundation & Infrastructure

| Deliverable | Details |
| --- | --- |
| Project Setup | Next.js 16 initialization, TypeScript configuration, ESLint/Prettier setup |
| Database Design | PostgreSQL schema design, Prisma ORM setup, migrations framework |
| Authentication System | NextAuth integration, JWT sessions, password hashing, RBAC foundation |
| Core UI Framework | Tailwind CSS setup, base components (Button, Input, Card, Table) |
| API Infrastructure | API route structure, error handling, logging (Pino), rate limiting |
| Development Environment | Local development setup, environment variables, Git workflow |

## Phase 2: Core Fleet Management

| Deliverable | Details |
| --- | --- |
| Vehicle Management | CRUD operations, vehicle profiles, status management, maintenance tracking |
| Driver Management | Driver profiles, license tracking, DOT medical dates, assignments |
| Dashboard | Statistics cards, fleet overview, quick actions, alert summary |
| Organization Management | Multi-tenant support, organization CRUD, subscription tiers |
| User Management | User CRUD, role assignment, permission enforcement |

## Phase 3: Real-Time Tracking & Telematics

| Deliverable | Details |
| --- | --- |
| Live Map Tracking | Leaflet map integration, vehicle markers, real-time updates |
| Telemetry Processing | Engine data capture, sensor readings, diagnostic codes |
| Geofencing System | Zone creation (circle/polygon), entry/exit detection, alert triggers |
| Trip Recording | Start/end tracking, route logging, distance/duration calculation |
| IoT Integration | Device management, data ingestion API, telemetry storage |

## Phase 4: Compliance & Safety

| Deliverable | Details |
| --- | --- |
| ELD Logging | Hours of Service tracking, duty status changes, log storage |
| Log Certification | Driver certification workflow, compliance verification |
| Incident Management | Incident reporting, status tracking, resolution workflow |
| Safety Events | Behavioral detection, event logging, driver scoring |
| Alert System | Multi-type alerts, notification delivery, acknowledgment tracking |

## Phase 5: Analytics & Reporting

| Deliverable | Details |
| --- | --- |
| Analytics Dashboard | Recharts integration, interactive visualizations, KPI displays |
| Fleet Performance | Trip analysis, fuel efficiency, utilization metrics |
| Driver Scoring | Performance ranking, safety scores, productivity metrics |
| Cost Analysis | Maintenance costs, fuel expenses, operational budgeting |
| Custom Reports | Configurable date ranges, data export, scheduled reports |

## Phase 6: Polish & Deployment

| Deliverable | Details |
| --- | --- |
| Testing & QA | Unit tests (Vitest), integration tests, E2E testing, security audit |
| Performance Optimization | Database indexing, query optimization, caching strategies |
| Security Hardening | Penetration testing, vulnerability fixes, security headers |
| Documentation | API documentation, user guides, admin manuals |
| Production Deployment | Vercel configuration, environment setup, monitoring (Sentry) |
| Launch Support | Bug fixes, performance tuning, user feedback incorporation |

# 7. Required Team Setup

The following team structure is recommended for successful delivery of the FleetTrack Pro platform:

| Role | Count | Expertise Required | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | 1 | Agile/Scrum, Fleet/Logistics domain | Sprint planning, stakeholder communication, timeline management |
| Tech Lead / Architect | 1 | Next.js, PostgreSQL, System Design | Architecture decisions, code reviews, technical guidance |
| Senior Full-Stack Developer | 2 | Next.js, React, Node.js, Prisma | Core feature development, API design, complex integrations |
| Full-Stack Developer | 2 | React, TypeScript, REST APIs | Feature implementation, bug fixes, unit testing |
| Frontend Developer | 1 | React, Tailwind CSS, Leaflet | UI components, map integration, responsive design |
| Backend Developer | 1 | Node.js, PostgreSQL, Authentication | API development, database optimization, security |
| QA Engineer | 1 | Vitest, E2E testing, API testing | Test planning, automation, bug tracking |
| DevOps Engineer | 1 | Vercel, CI/CD, Monitoring | Deployment pipelines, infrastructure, monitoring |
| UI/UX Designer | 1 | Figma, Design Systems, Prototyping | User research, wireframes, visual design |

Total Team Size: 11 members (can be scaled based on timeline requirements)

## 7.1 Optional/Specialized Roles

• IoT/Hardware Specialist - For ELD device integration and telemetry optimization

• Security Specialist - For compliance requirements (SOC 2, FMCSA)

• Database Administrator - For large-scale deployments with complex data requirements

• Technical Writer - For comprehensive documentation and API guides

# 8. Project Timeline

The following timeline represents a comprehensive development schedule for the FleetTrack Pro platform:

| Phase | Duration | Key Milestones | Dependencies |
| --- | --- | --- | --- |
| Phase 1: Foundation | Weeks 1-4 | • Dev environment ready • Database schema complete • Auth system functional • Base UI components | Team onboarding, requirements sign-off |
| Phase 2: Core Fleet | Weeks 5-10 | • Vehicle CRUD complete • Driver management done • Dashboard functional • Multi-tenancy working | Phase 1 completion |
| Phase 3: Tracking | Weeks 11-16 | • Live map operational • Geofencing active • Trip logging working • Telemetry flowing | Phase 2 completion, IoT setup |
| Phase 4: Compliance | Weeks 17-22 | • ELD logging active • Certification workflow • Incident management • Alert system live | Phase 3 completion |
| Phase 5: Analytics | Weeks 23-26 | • Dashboards complete • Reports generating • Driver scores active • Cost tracking live | Phase 4 completion |
| Phase 6: Launch | Weeks 27-30 | • All tests passing • Security audit passed • Documentation complete • Production deployed | All phases complete |

Total Estimated Duration: 30 weeks (approximately 7.5 months)

## 8.1 Timeline Considerations

• Timeline can be compressed with additional resources or parallel workstreams

• Buffer time is included for testing, bug fixes, and unexpected challenges

• Client feedback cycles may extend certain phases

• IoT device integration timeline depends on hardware availability

• Regulatory compliance requirements may require additional review cycles

# 9. API Documentation

FleetTrack Pro exposes a comprehensive REST API with 30+ endpoints organized by functional domain. All endpoints require authentication except the health check endpoint.

## 9.1 Authentication

| Method | Endpoint | Description | Auth Required |
| --- | --- | --- | --- |
| POST | /api/auth/[...nextauth] | NextAuth handler (sign in/out) | No |
| GET | /api/health | Health check endpoint | No |

## 9.2 Vehicles API

| Method | Endpoint | Description | Auth Required |
| --- | --- | --- | --- |
| GET | /api/vehicles | List all vehicles (org-scoped) | Yes |
| POST | /api/vehicles | Create new vehicle | Yes |
| GET | /api/vehicles/[id] | Get vehicle with locations, telemetry | Yes |
| PATCH | /api/vehicles/[id] | Update vehicle status, odometer | Yes |
| DELETE | /api/vehicles/[id] | Delete vehicle (cascade) | Yes |

## 9.3 Drivers API

| Method | Endpoint | Description | Auth Required |
| --- | --- | --- | --- |
| GET | /api/drivers | List all drivers with stats | Yes |
| POST | /api/drivers | Create driver (creates user + driver) | Yes |
| GET | /api/drivers/[id] | Get driver with trips and ELD logs | Yes |
| PATCH | /api/drivers/[id] | Update driver status, license info | Yes |
| DELETE | /api/drivers/[id] | Delete driver and related records | Yes |

## 9.4 ELD Compliance API

| Method | Endpoint | Description | Auth Required |
| --- | --- | --- | --- |
| GET | /api/eld | List ELD logs (date-filtered) | Yes |
| POST | /api/eld | Create ELD log entry | Yes |
| POST | /api/eld/certify | Certify daily ELD logs | Yes |
| GET | /api/eld/status | Get ELD status for driver | Yes |

## 9.5 Additional API Endpoints

| Method | Endpoint | Description | Auth Required |
| --- | --- | --- | --- |
| GET | /api/tracking | Get active vehicles with geofences | Yes |
| GET/POST | /api/trips | List/Create trips | Yes |
| GET/POST/PATCH/DELETE | /api/incidents | Incident management | Yes |
| GET/POST/PATCH/DELETE | /api/geofences | Geofence management | Yes |
| GET/PATCH | /api/alerts | Alert management | Yes |
| GET | /api/analytics | Fleet analytics | Yes |
| POST/PATCH/DELETE | /api/admin/organizations | Organization management | Admin |
| POST/PATCH/DELETE | /api/admin/users | User management | Admin |
| PATCH | /api/settings/* | User settings (profile, password, 2FA) | Yes |

## 9.6 Response Formats

Success Response:

{
  "id": "string",
  "licensePlate": "string",
  "make": "string",
  "status": "active" | "inactive" | "maintenance" | "out_of_service",
  // ... additional fields
}

Error Response:

{
  "error": "string",
  "details": [...],  // optional validation errors
  "message": "string"  // optional
}

# 10. Database Schema

FleetTrack Pro uses PostgreSQL with Prisma ORM, featuring 24 interconnected data models organized into logical domains.

## 10.1 Organization & Users

| Table | Key Fields | Relationships | Purpose |
| --- | --- | --- | --- |
| Organization | id, name, slug, subscriptionTier, status | Has many: Users, Vehicles, Drivers, Geofences | Multi-tenant container |
| User | id, email, password, role, preferences, twoFactorEnabled | Belongs to: Organization; Has one: Driver | User accounts and auth |
| Session | id, token, userId, expiresAt | Belongs to: User | JWT session tracking |

## 10.2 Fleet Management

| Table | Key Fields | Relationships | Purpose |
| --- | --- | --- | --- |
| Vehicle | id, vin, licensePlate, make, model, year, status, odometer | Belongs to: Organization; Has many: Locations, Telemetry, Trips | Vehicle profiles |
| Driver | id, licenseNumber, licenseState, licenseExpiry, dotMedicalExpiry, status | Belongs to: User, Organization; Has many: Trips, ELDLogs | Driver profiles |
| VehicleAssignment | id, vehicleId, driverId, startDate, endDate | Belongs to: Vehicle, Driver | Assignment history |
| IOTDevice | id, serialNumber, type, status, firmwareVersion | Belongs to: Vehicle | GPS/ELD devices |

## 10.3 Tracking & Telemetry

| Table | Key Fields | Relationships | Purpose |
| --- | --- | --- | --- |
| VehicleLocation | id, vehicleId, latitude, longitude, speed, heading, timestamp | Belongs to: Vehicle; Index: (vehicleId, timestamp) | GPS coordinates |
| VehicleTelemetry | id, vehicleId, engineRpm, fuelLevel, coolantTemp, oilPressure | Belongs to: Vehicle; Index: (vehicleId, timestamp) | Engine metrics |
| VehicleDiagnostic | id, vehicleId, code, description, severity, status | Belongs to: Vehicle | OBD-II codes |
| Trip | id, vehicleId, driverId, startLat, startLng, endLat, endLng, distance, duration | Belongs to: Vehicle, Driver | Trip records |
| Route | id, name, waypoints, estimatedDuration, estimatedDistance | Belongs to: Organization | Pre-defined routes |

## 10.4 Compliance & Safety

| Table | Key Fields | Relationships | Purpose |
| --- | --- | --- | --- |
| ELDLog | id, driverId, date, status, startTime, endTime, duration, certified | Belongs to: Driver; Index: (driverId, date) | Hours of Service |
| SafetyEvent | id, driverId, vehicleId, type, severity, location, timestamp | Belongs to: Driver, Vehicle; Index: (driverId, timestamp) | Behavioral events |
| Incident | id, driverId, vehicleId, type, severity, status, location, description | Belongs to: Driver, Vehicle, Organization | Incident reports |
| Video | id, incidentId, vehicleId, url, duration, type | Belongs to: Incident, Vehicle | Dashcam footage |
| Alert | id, type, severity, message, isRead, acknowledgedAt | Belongs to: Organization | System notifications |

## 10.5 Operations & Maintenance

| Table | Key Fields | Relationships | Purpose |
| --- | --- | --- | --- |
| MaintenanceRecord | id, vehicleId, type, description, cost, laborHours, status | Belongs to: Vehicle | Service records |
| FuelRecord | id, vehicleId, driverId, gallons, pricePerGallon, totalCost, odometer | Belongs to: Vehicle, Driver | Fuel purchases |
| Geofence | id, name, type, coordinates, alertOnEntry, alertOnExit | Belongs to: Organization | Virtual boundaries |
| AuditLog | id, userId, action, resource, resourceId, changes, timestamp | Belongs to: User | Activity tracking |

## 10.6 Performance Indexes

• VehicleLocation: (vehicleId, timestamp) - Optimized for latest location queries

• VehicleTelemetry: (vehicleId, timestamp) - Optimized for latest telemetry

• ELDLog: (driverId, date) - Optimized for daily compliance reports

• SafetyEvent: (driverId, timestamp) - Optimized for driver safety scoring

• Trip: (vehicleId, startTime) - Optimized for trip history queries

# 11. Appendix

## 11.1 User Roles & Permissions

| Role | Level | Permissions |
| --- | --- | --- |
| saas_admin | Platform | Full system access, manage all organizations |
| saas_subscriber_manager | Platform | Manage subscriptions and billing |
| saas_support | Platform | Customer support, read-only access |
| saas_developer | Platform | API access, debugging tools |
| company_admin | Organization | Full org access, manage users and settings |
| fleet_manager | Organization | Manage vehicles, drivers, and operations |
| driver | Organization | View own trips, ELD logs, report incidents |
| company_support | Organization | Support staff, limited read access |

## 11.2 Environment Configuration

| Variable | Required | Description |
| --- | --- | --- |
| DATABASE_URL | Yes | PostgreSQL connection string |
| NEXTAUTH_URL | Yes | Application base URL |
| NEXTAUTH_SECRET | Yes | JWT signing secret (32+ chars) |
| AUTH_URL | Yes | Authentication callback URL |
| LOG_LEVEL | No | Logging level (info, debug, error) |
| RATE_LIMIT_MAX | No | Max requests per window (default: 100) |
| RATE_LIMIT_WINDOW_MS | No | Rate limit window in ms (default: 60000) |

## 11.3 Security Features

• Password hashing with bcryptjs (12 salt rounds)

• JWT-based sessions with 24-hour expiration

• Rate limiting: 100 requests/60s (API), 5 requests/60s (auth)

• CORS validation on all API routes

• Security headers (X-Content-Type-Options, X-Frame-Options, X-XSS-Protection)

• Request ID correlation for audit trails

• Sensitive field redaction in logs

• Input validation with Zod schemas

• Two-factor authentication support

## 11.4 Document Information

This Statement of Work provides a comprehensive overview of the FleetTrack Pro platform. For additional information, technical discussions, or project inquiries, please contact the project team.

— End of Document —